## FitHub CRM: User Acceptance Testing (UAT) Report

### 1. Test Objective

The objective of this UAT is to ensure that the FitHub CRM functions as expected in a real-world gym environment and meets all functional requirements defined during the analysis phase.

### 2. UAT Test Cases & Results

Each test case represents a critical business process within the CRM.

| Test Case ID | Scenario | Expected Result | Actual Result | Status |
| --- | --- | --- | --- | --- |
| UAT-01 | New Member Registration | System creates a new Member__c record and sends a welcome email. | Member record created; email received. | Pass |
| UAT-02 | Class Slot Booking | Member can view available HIIT classes and book a spot. | Slot reserved; capacity decreased by 1. | Pass |
| UAT-03 | Automated Billing | System identifies expired memberships and triggers a renewal alert. | Notification sent to member 5 days prior. | Pass |
| UAT-04 | Manager Dashboard | Dashboard displays real-time data on active members and revenue. | All charts rendered correctly with live data. | Pass |
| UAT-05 | QR Code Check-in | Scanning a digital ID logs the member’s attendance automatically. | Attendance record created instantly. | Pass |

### 3. User Feedback & Observations

- Gym Manager: "The automated billing alerts have already reduced our manual follow-up time by 40%."

- Member App User: "The interface is intuitive, but I’d like to see my workout history more clearly on the home screen."

### 4. Final Acceptance Sign-off

- Project Manager: [Name]

- Lead Stakeholder (Gym Owner): [Name]

- Date of Completion: [Date]

### Next Steps for Your Project

Once you have completed this report, the next step in your Trailhead journey is often Project Deployment.

- You can use the How to Upload your Project into GitHub guide to push your code and documentation to your repository.

- Ensure your repository visibility is set to Public to avoid losing marks.