## FitHub CRM: Project Planning Document

### 1. Scope Management

The goal is to deliver a Minimum Viable Product (MVP) that handles core gym operations.

- In-Scope: Member onboarding, subscription management, class booking, and revenue reporting.

- Out-of-Scope: Advanced biometric hardware integration or multi-branch global synchronization (Phase 2).

### 2. Work Breakdown Structure (WBS)

To keep the project on track, tasks are organized into four key work packages:

- Package 1: Environment Setup – Configuring the Salesforce Sandbox and installing necessary plugins.

- Package 2: Data Architecture – Creating custom objects for Members, Trainers, and Classes.

- Package 3: Automation & Logic – Building "Flows" for automated email reminders and billing triggers.

- Package 4: User Interface – Designing the Lightning App pages for managers and the mobile portal for members.

### 3. Project Schedule (Gantt Logic)

A typical 6-week timeline for this project would look like this: | Week | Primary Task | Deliverable | | :--- | :--- | :--- | | Week 1 | Requirement Finalization | Signed-off SRS Document | | Week 2 | Data Modeling & Schema | Entity-Relationship Diagram (ERD) | | Week 3 | Core Development | Functional Member & Trainer Modules | | Week 4 | Automation & Workflows | Tested Billing & Notification Engines | | Week 5 | Testing & QA | Bug Report & UAT Sign-off | | Week 6 | Deployment & Handover | Live CRM & User Manual |

### 4. Resource & Risk Planning

- Resources: Salesforce Developer (Primary), UI/UX Designer (Part-time), and Project Manager.

- Key Risk: Data Security.

  - Mitigation: Implement strict Salesforce Permission Sets and Sharing Rules to ensure trainers cannot see sensitive financial data.

- Key Risk: Scope Creep.

  - Mitigation: Use a "Change Request" process to defer non-essential features to a later release.