## FitHub CRM: Project Planning Logic

### 1. Core Planning Strategy

The project will follow a sequential development flow, ensuring that the foundation (Data Schema) is solid before building complex automations (Business Logic).

- Foundation First: Define the core Salesforce Objects (Members, Subscriptions, Trainers) before creating any User Interfaces.

- Risk-Based Prioritization: Focus on high-risk features first, such as Automated Billing and Payment Security, to identify technical hurdles early.

- Iterative Validation: Each completed module (e.g., Member Registration) will undergo a "Technical Review" to uncover errors before moving to the next stage.

### 2. Work Breakdown Structure (Logic Flow)

The project is divided into five critical framework activities:

| Activity | Planning Logic / Goal |
| --- | --- |
| Communication | Collaborate with gym stakeholders to finalize the Software Requirement Specification (SRS). |
| Planning | Describe technical tasks, identify risks (like data privacy), and set a work schedule. |
| Modeling | Create ERDs and Data Flow Diagrams (DFDs) to visualize how member data moves from registration to check-in. |
| Construction | Build the Salesforce Objects, configure Flows for automation, and conduct unit testing. |
| Deployment | Deliver the CRM to the gym manager for evaluation and final feedback. |

### 3. Milestone Logic

To maintain progress and quality, the project uses Umbrella Activities throughout the timeline:

- Project Tracking: Weekly assessments to ensure the "Member Portal" and "Admin Dashboard" are on schedule.

- Configuration Management: Using GitHub to manage all code changes and document versions.

- Quality Assurance: Defining specific test cases for every functional requirement (e.g., "Does the system block expired members?").